ProGuild — Roofing CRM Master Plan

Updated June 7, 2026. Roofing-specific build plan. Complements the ecosystem-wide ProGuild Master Plan — this is the deep roofing layer only.

Status legend: ✅ Built · 🟡 Partial/verify · ⏸ Built-dormant (blocked) · ❌ Not started

# 1. The Wedge — Beat the Tool Stack at $0

| Tier | Replaces | Their price | ProGuild |
| --- | --- | --- | --- |
| Tier 1 — Bid-perfect report | EagleView bid report | $18/report | $0 |
| Tier 2 — Premium roof | EagleView Premium | $24.25/report | $0 |
| Tier 3 — Full disruption | QuoteIQ ($150–300/mo), Leap ($99/mo), AccuLynx ($100+/mo) | stacked monthly | $0 |

# 2. Built (Verified in Repo — June 7, 2026)

| Feature | Status | Evidence |
| --- | --- | --- |
| 8-stage roofing pipeline (config-driven) | ✅ Built | lib/trades/roofing/config.ts |
| Property profile (property-centric record) | ✅ Built | dashboard/roofing/property + api/properties |
| ProMeasure (polygon area/perimeter) | ✅ Built | dashboard/roofing/promeasure |
| Satellite + Premium roof reports | ✅ Built | api/roofing/report · premium-report · dsm |
| Roofing calculator (squares·pitch·waste) | ✅ Built | dashboard/roofing/calculator |
| Report → Calculator → Estimate pre-fill | ✅ Built | sessionStorage chain |
| Good / Better / Best tiered estimates | ✅ Built | EstimatePage.tsx (tiered_data) |
| Job photo log (phase labels, ZIP) | ✅ Built | JobPhotoLog.tsx |
| Insurance claim fields | ✅ Built | InsuranceClaimFields.tsx |
| FL SB 2-A deadlines + 25%-rule (FL-gated) | ✅ Built | lib/fl/sb2a.ts · roofAge.ts |
| Warranty record (auto on Job Won) | ✅ Built | WarrantyRecord + stage trigger |
| Estimate e-sign | ✅ Built | api/estimates/public/[id]/sign |
| QuickBid | ✅ Built | dashboard/roofing/quickbid |
| Dashboard scorecard · Revenue · Performance | ✅ Built | OverviewWidget + /revenue + /performance |
| Homeowner status page (tokenized) | ✅ Built | app/status/[token] + api/public/status/[token] |
| Roof condition store + surface on Property page | ✅ Built | condition_assessment, nearest_supplier, storm_event in roof_reports |
| IEM storm flag (replaces NOAA SWDI) | ✅ Built | FL-WFO mapping by lat/lng; fail-safe on error |
| Inspection date (popup + calendar + lead detail) | ✅ Built | leads.inspection_date; calendar indigo events |
| Status email at Inspection Scheduled | ✅ Built | api/leads/send-status-email + stage trigger |
| Payment schedule dynamic on public estimate | ✅ Built | Recalculates 30/40/30 when homeowner switches tier |
| Insurance Approved hidden for retail on status page | ✅ Built | Checks insurance_claim via roofing_job_data |
| Calendar inspections in value + count | ✅ Built | week/day/month include _type==="inspection" |
| Client upsert at job_won | ✅ Built | Safety net in stage route |
| Estimate total auto-save on first open | ✅ Built | useEffect in EstimatePage — fires once if DB total is 0 |
| Send persists total before sending | ✅ Built | Send button calls onSave before onSend |
| Invoice copies payment_milestones on creation | ✅ Built | Invoice POST includes payment_milestones from estimate |

# 3. Built but Dormant

| Feature | Status | Note |
| --- | --- | --- |
| Auto-review request on Job Won | ⏸ Dormant | Queues review_requests. Sends once Twilio 10DLC campaign approved (~2-3 weeks). |
| "Did you win it?" 5-day SMS loop | ⏸ Dormant | Blocked on Twilio 10DLC. Cron infra exists. |
| SVG roof diagram in Premium PDF | 🟡 Partial | lib/roofing/roofDiagramSvg.ts exists but not wired into PDF. |
| Stripe plan gating | ⏸ Hardcoded | isPro = true hardcoded. Pricing tiers undecided. Wire after pricing decision. |

# 4. Architecture Debt

| Item | Issue | Planned Fix |
| --- | --- | --- |
| roofing_job_data vs roof_reports | square_count/pitch/waste_pct duplicated in both tables. Delete report = orphan job data. | roofing_job_data gets selected_report_id FK → reads from roof_reports. Sprint 4, post-Stripe/Twilio. |

# 5. Sprint Backlog

## Sprint 2A — Quick Wins

| Item | Status |
| --- | --- |
| Storm flag — IEM (replaces NOAA) | ✅ Built — needs staging smoke-test against FL hail address |
| Nearest roofing supplier — Google Places | ✅ Built |

## Sprint 2B — Property Enrichment

| Item | Status |
| --- | --- |
| RentCast — year built, stories, livable sq ft | ❌ To build (50 free calls/mo) |
| US Census Geocoder — historic-district flag | ✅ Built |

## Sprint 3 — Tier 2 Premium Measurement

| Item | Status |
| --- | --- |
| DSM GeoTIFF + RANSAC plane fitting | ✅ Built |
| Ridge / hip / valley / rake / eave linear footage | ✅ Built |
| Gemini Vision condition assessment | ✅ Built |
| Pitch diagram + facet reference diagram | 🟡 Code exists, unwired in PDF |
| Nearmap oblique imagery | ⬜ Deferred / eval |

## Sprint 4 — Tier 3 + Debt

| Item | Status |
| --- | --- |
| Report → Calculator → Estimate pre-fill (full chain) | ✅ Built |
| Good / Better / Best estimate tiers | ✅ Built |
| Homeowner proposal + digital signature | ✅ Built |
| Job won → pipeline auto-updates | ✅ Built |
| roofing_job_data → selected_report_id refactor | ❌ To build (Sprint 4) |
| Auto-trigger report on lead creation | ❌ To build |
| Insurance field pre-fill from storm flag | ❌ To build |
| Siding measurements from DSM vertical faces | ❌ Deferred |
| WalkScore delivery-access flag | ❌ Deferred |

# 6. The FL Claims Moat

| Layer | Status | Note |
| --- | --- | --- |
| SB 2-A claim deadlines | ✅ Built | 1yr initial/18mo supplemental; status colours; FL-gated. |
| 25%-rule roof eligibility | ✅ Built | March 1 2009 threshold; full-replacement support. |
| Supplement Assistant (AI) | ❌ To build | THE moat feature. Plain-English → draft FL supplement. Build next. Capture claim outcomes from day 1. |

# 7. Remaining Work — Prioritized

| Priority | Item | Why / Note |
| --- | --- | --- |
| 1 · MOAT | Supplement Assistant AI MVP | 20-40% revenue recovery; sharpest differentiator. Plain-English → draft supplement. Pairs with SB 2-A + 25%-rule. |
| 2 · Quick | IEM storm smoke-test | Verify against known FL hail address on staging. |
| 3 · Quick | Wire SVG roof diagram into PDF | Code exists; finish Tier-2 premium report. |
| 4 · Quick | RentCast enrichment (2B) | Year built, stories, sq ft. 50 free calls/mo. Strengthens the report. |
| 5 · 10DLC | Auto-review + SMS loop | Flip on when Twilio 10DLC campaign approved (~2-3 weeks). Buy 904 number then. |
| 6 · Debt | roofing_job_data → selected_report_id | Sprint 4. Fixes the delete-orphan problem permanently. |
| 7 · Later | Sprint-4 extras + property reminders | Auto-trigger report, insurance pre-fill, siding-from-DSM, WalkScore, 12-mo reminders. |