ProGuild.ai

Session Handover v106 — June 7, 2026

Purpose: pick up cleanly in a new chat. The Roadmap (V2), Founders Bible (v5_9), Roofing Master Plan, and ROOFING_CRM_current_state.md are the full record; this is "what just happened + what's next + where to look."

# 1. Project Snapshot

- ProGuild.ai — verified-trades ecosystem: Directory + CRM + Community/marketplace. FL-first, roofing built, HVAC next, going national.

- Stack: Next.js + Supabase + Stripe + Resend. Staging: staging.proguild.ai. Repo: valktech11/ProGuild (branch staging).

- Assets: 124k+ FL DBPR records, ~5,690 emailable warm pros, WY LLC ProGuild LLC, Mercury bank, DUNS, proguild.ai (2-yr Cloudflare).

# 2. What This Session Did

## 2.1 Bugs Fixed (all committed to staging)

| Commit | Fix |
| --- | --- |
| ac25f9d | PATCH /api/leads/[id] returns full lead+roofing_job_data — Measure Roof Step 1 ticks without refresh |
| b661f8f | Estimate send always persists computed total first — DB total never 0 after a send |
| c884a22 | Estimate tab uses invoice balance_due as amount fallback when estimate total is 0 |
| e6c9061 | Invoice creation copies payment_milestones from estimate — enables Make a Payment section |
| 0320344 | Estimate auto-saves total on first open when DB total is 0 — eliminates "Open to see total" |
| 67fa451 | step2Running only true when DSM actually running — was falsely spinning after step1 completed |
| a145505 | Homeowner estimate public page: payment schedule recomputes dynamically on tier switch |
| a4b47bc | Status page hides Insurance Approved step for retail (non-insurance) leads |
| a63ec5c | Calendar includes inspections in week/day value + count; status page shows Call + Email buttons |
| 599db5d | Auto-send homeowner status email on inspection_scheduled; Share button → Send Status (email) |
| 592eb37 | Upsert client record at job_won if client_id still null — safety net |
| 0187833 | Privacy: remove Univaro, add SMS section; Terms: fix contact@proguild.ai (pushed to prod) |

## 2.2 Supabase SQL Fixes Run (staging)

- INV-0771 payment_milestones set (30/40/30 hardcoded)

- Tim David quoted_amount set to 14515.64

- Tim David + Brian Smith client records backfilled (client_id was null)

## 2.3 Architecture Debt Logged

roofing_job_data vs roof_reports duplication: square_count/pitch/waste_pct stored in both tables. Right design: roofing_job_data stores selected_report_id FK → reads from roof_reports. Deferred to Sprint 4, post-Stripe/Twilio.

## 2.4 Twilio 10DLC — Registration Completed

| Item | Value / Status |
| --- | --- |
| Account SID | AC0d2f790d93f6555f5dd9eef8ab734eba |
| Brand SID | BN3236da3dfb6dc0fab5f03c68ae019f73 |
| External Brand ID | B1RJVYZ |
| Campaign SID | CMe6f79e5cf51d25001b04a0d45ee40312 |
| Campaign type | Low Volume Mixed — $1.50/month |
| Campaign status | Under review — 2-3 weeks |
| Phone number | NOT purchased yet — buy 904 area code after campaign approval |
| SMS architecture | Shared ProGuild number for CRM notifications only. Homeowners talk to contractors directly. |

## 2.5 Status Email Feature Built

- Auto-fires at inspection_scheduled via stage route trigger (Resend)

- "Send Status" button on lead detail emails homeowner on demand

- Activity log entry written on every send (status_link_sent event)

- Guard: if no contact_email on lead, shows toast "No email on file — add in Edit"

# 3. Canonical Files

| File | Purpose |
| --- | --- |
| ProGuild_Founders_Bible_v5_9.docx | Deep reference. §24 = SMS/Twilio architecture (new this session). |
| ProGuild_Ecosystem_Roadmap_V2.docx | Sequencing decisions. Phase 2 CRM updated. |
| ProGuild_Roofing_Master_Plan.docx | Roofing-only build plan. Statuses updated. |
| ROOFING_CRM_current_state.md | Verified repo state. Updated with this session. |
| HANDOVER_v106.md | This file. |

# 4. Immediate Next Actions

- 1. Wait for Twilio campaign approval (2-3 weeks). Then: buy 904 number, attach to campaign, add TWILIO_* to Vercel env vars.

- 2. Supplement Assistant AI — the moat. Plain-English → FL supplement draft. Build next.

- 3. Pricing decision — talk to 5-10 FL roofers before locking tiers. Lead-count vs feature gating decision needed before Stripe E2E.

- 4. Stripe E2E — hold until pricing decided. Keep isPro = true hardcoded.

- 5. roofing_job_data refactor (selected_report_id) — Sprint 4, post-Stripe/Twilio.

- 6. IEM storm smoke-test — verify against known FL hail address on staging.

- 7. Rotate GitHub PAT — was pasted in chat this session.

# 5. Open Bugs / Gaps

| Item | Status | Note |
| --- | --- | --- |
| Insurance Approved not auto-advancing | Design gap | Setting claim status = Approved does not move pipeline stage. Intentional — they are separate controls. Feature if desired. |
| IEM storm smoke-test | Pending | Not tested against known FL hail address on staging. |
| isPro = true hardcoded | Intentional | Until Stripe pricing is decided and E2E tested. |
| Revenue $0 for insurance leads | Data issue | approved_amount not filled = $0. Fix: auto-populate from estimate on claim approval (future). |

# 6. Standing Decisions

- Ecosystem not just CRM. Win on flywheel + DBPR-verified identity + FL claims intelligence.

- Pricing: UNDECIDED. Do not lock tiers until customer conversations. Do not build Stripe gating.

- SMS = CRM notifications only. Shared number. Per-contractor numbers = Phase 2.

- Build order: Supplement Assistant → Twilio wiring → Stripe E2E → HVAC expansion.

- roofing_job_data → selected_report_id refactor: Sprint 4.